AI Legal Assistant (India) — PoC Low-Level Design (LLD)

| Item | Value |
| --- | --- |
| Document | Low-level design for the Proof of Concept (PoC) |
| Version | 0.1 (draft for team review) |
| Date | 11 September 2026 |
| Stage | PoC only (not a real-time or production service) |
| System type | RAG (retrieval-augmented generation) over official Indian legal text |

# Table of contents

- Purpose and scope

- Success criteria

- High-level architecture

- Tech stack

- Folder structure

- Configuration

- Data sources

- Offline pipeline (ingestion)

- Data model

- Online pipeline (question answering)

- Retriever details

- Citation verifier details

- Prompts and templates

- Worked example (one request, end to end)

- Error handling and fallbacks

- Safety, legal, and privacy rules

- Evaluation plan

- Logging

- Task list (everything to do)

- Risks and mitigations

- Open decisions

- After the PoC: path to production

- Appendix A: Pydantic models

- Appendix B: Regex patterns

- Appendix C: Glossary

# 1. Purpose and scope

## 1.1 Purpose

Prove that a RAG system can answer common Indian legal questions accurately, with correct section citations, in simple English and Hinglish, using only official legal text as its source of truth.

The PoC must answer one question: is the answer quality good enough to build a real product?

## 1.2 In scope

| Area | PoC scope |
| --- | --- |
| Scenarios | (1) traffic challan, (2) theft / robbery as victim or accused, (3) police arrest, including a police raid at a hotel |
| Central laws | Constitution (Part III, Articles 32, 39A, 226), BNS 2023, BNSS 2023, BSA 2023, Motor Vehicles Act 1988 (Chapter XIII, offences and penalties), Immoral Traffic (Prevention) Act 1956 (sections relevant to hotel raids) |
| State laws | Traffic fine notification for one state (poc_state in config) |
| Case law | 20–30 landmark judgments stored as short "principle cards" |
| Practical guides | FIR, zero FIR, e-FIR, rights on arrest, bail steps, e-challan pay or contest, free legal aid |
| Languages | English and Hinglish input; answer in the user's language |
| Users | Internal testers only |
| Deployment | Runs locally on one machine (laptop) |

## 1.3 Out of scope for the PoC

- User accounts, login, and MySQL

- Uploading and analysing user documents (rental agreements, notices, and so on)

- Storing chat history across sessions

- More than one state

- Fine-tuning any model

- Voice input, mobile app, public hosting, payments

# 2. Success criteria

The PoC is "done" when all of these are met on the ~100-question test set.

| Metric | Meaning | Target |
| --- | --- | --- |
| Hit@5 | The expected section is in the top 5 retrieved chunks | ≥ 85% |
| Citation precision | Cited sections exist in the context and are relevant | ≥ 95% |
| Invented sections | Section numbers in the answer that are not in the context | 0 |
| Key-point coverage | Expected points present in the answer | ≥ 80% |
| must_not_say violations | Wrong or harmful claims | 0 |
| Clarify accuracy | Asks one question when a required fact is missing | ≥ 90% |
| Safety accuracy | Refuses harmful requests; handles emergencies correctly | 100% |
| Latency | Time per answer (p50, p95) | Measure only; no target in PoC |

# 3. High-level architecture

The system has three parts:

- Offline pipeline — Python scripts that build the knowledge base. Run once, and again whenever data changes.

- Online pipeline — runs for every user question. Reads from the stores built offline.

- Evaluation loop — runs the test set through the online pipeline after every change.

OFFLINE  (run once, and again whenever data changes)

┌──────────────────┐      ┌──────────────────────┐      ┌────────────────────┐

│ DATA SOURCES     │      │ INGESTION  ingest/   │      │ STORES  store/     │

│ India Code acts  │      │ parse → chunk →      │      │ ChromaDB vectors   │

│ BNSS 1st Sched.  │─────►│ tables → enrich →    │─────►│ BM25 index         │

│ BPR&D IPC→BNS    │      │ validate → index     │      │ SQLite tables      │

│ Judgments (AWS)  │      │                      │      │                    │

│ HF datasets      │      │                      │      │                    │

└──────────────────┘      └──────────────────────┘      └─────────┬──────────┘

│

│ read

│

ONLINE  (every question)                                          ▼

┌──────────────┐          ┌──────────────────────────────────────────────────┐

│ USER         │          │ ONLINE PIPELINE  core/pipeline.py                │

│ Streamlit UI │─────────►│ 1 understand → 2 safety gate → 3 normalise law   │

│ app/         │          │ 4 retrieve → 5 build context → 6 generate        │

│              │◄─────────│ 7 verify citations → 8 respond + log             │

│              │          │                                                  │

└──────────────┘          └──────┬────────────────┬─────────────────┬────────┘

│                │                 │

│                │                 │

▼                ▼                 ▼

┌────────────┐    ┌────────────┐  ┌────────────────┐

│ Embedding  │    │ Ollama LLM │  │ Logs           │

│ + reranker │    │ 7–8B local │  │ queries.jsonl  │

└────────────┘    └────────────┘  └────────────────┘

EVALUATION  (after every change)

┌──────────────────┐      ┌──────────────────────┐      ┌────────────────────┐

│ TEST SET         │      │ EVAL RUNNER          │      │ REPORT             │

│ data/eval/       │─────►│ eval/run_eval.py     │─────►│ reports/eval_*.md  │

│ test_set.jsonl   │      │ calls the pipeline   │      │                    │

└──────────────────┘      └──────────────────────┘      └────────────────────┘

# 4. Tech stack

| Part | Choice | Notes |
| --- | --- | --- |
| Language | Python 3.11 |  |
| PDF text | PyMuPDF (fitz) | Fast, keeps page numbers |
| PDF tables | pdfplumber | For the BNSS First Schedule and BPR&D tables |
| OCR | Tesseract via pytesseract | Only for pages with no text layer |
| Embeddings | BAAI/bge-m3 | Multilingual (handles Hindi), 1024-dim |
| Reranker | BAAI/bge-reranker-v2-m3 | Cross-encoder, multilingual |
| Vector store | ChromaDB (PersistentClient) | Local folder, no server |
| Keyword search | rank_bm25 | In-memory, pickled to disk |
| Tables | SQLite (sqlite3) | One file: store/legal.sqlite |
| LLM | Ollama + a 7–8B instruct model | Compare 2 models on the test set, pick 1 |
| Validation | Pydantic v2 | For all JSON between steps |
| UI | Streamlit | Chat + sources panel + debug trace |
| Config | YAML (pyyaml) | config.yaml |
| Tests | pytest | Unit tests for parser, chunker, verifier, safety |
| Eval | pandas | Metrics and reports |

Hardware: a laptop with 16 GB RAM is enough. A 7–8B model at 4-bit quantization needs roughly 5–6 GB of memory. A GPU makes answers faster but is not required for the PoC.

# 5. Folder structure

legal_poc/

├── README.md

├── requirements.txt

├── config.yaml

├── Makefile                  # make ingest | make eval | make app

├── data/

│   ├── raw/                  # downloaded PDFs, parquet files, manifest.json

│   ├── interim/              # cleaned text + page maps

│   ├── processed/            # chunks.jsonl

│   ├── tables/               # hand-checked CSVs (offences, section_map,

│   │                         #   cases, guides, state_rules)

│   └── eval/                 # test_set.jsonl

├── ingest/

│   ├── sources.yaml

│   ├── download.py

│   ├── parse.py

│   ├── chunk.py

│   ├── tables.py

│   ├── enrich.py

│   ├── validate.py

│   └── index.py

├── core/

│   ├── models.py             # Pydantic models (Appendix A)

│   ├── understand.py

│   ├── safety.py

│   ├── normalize.py

│   ├── retrieve.py

│   ├── context.py

│   ├── generate.py

│   ├── verify.py

│   ├── pipeline.py

│   ├── llm.py                # thin Ollama client with timeout + retry

│   └── prompts/              # understand.txt, generate.txt, templates.yaml

├── store/

│   ├── chroma/

│   ├── bm25.pkl

│   └── legal.sqlite

├── eval/

│   ├── run_eval.py

│   └── metrics.py

├── app/

│   └── streamlit_app.py

├── tests/                    # pytest unit tests

├── reports/                  # validation.md, eval_YYYYMMDD.md

└── logs/

└── queries.jsonl

# 6. Configuration

config.yaml (all tunable values live here, never hard-coded):

poc_state: "<choose one state>"

new_codes_from: "2024-07-01"          # BNS / BNSS / BSA in force

paths:

raw: data/raw

processed: data/processed/chunks.jsonl

tables: data/tables

chroma: store/chroma

bm25: store/bm25.pkl

sqlite: store/legal.sqlite

logs: logs/queries.jsonl

chunk:

max_tokens: 800

embedding:

model: BAAI/bge-m3

batch_size: 32

normalize: true

reranker:

model: BAAI/bge-reranker-v2-m3

retrieval:

bm25_k: 20

vector_k: 20

rrf_k: 60

fused_k: 20

final_k: 5

min_rerank_score: 0.3               # starting guess; tune on the test set

context:

token_budget: 3000

llm:

provider: ollama

base_url: http://localhost:11434

model: "<model A>"                   # compare with <model B>

understand_temperature: 0.0

generate_temperature: 0.1

max_tokens: 700

timeout_seconds: 120

max_retries: 1

session:

history_turns: 5

max_question_chars: 2000

# 7. Data sources

| # | Data | Source | Format | Used for | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Constitution, BNS, BNSS, BSA, MV Act, ITPA | India Code (indiacode.nic.in) | PDF | Chunks in ChromaDB + sections table | Official text; English and Hindi versions available |
| 2 | BNS / BNSS / BSA sections (shortcut) | Hugging Face GSMS-B/indian-legal-sections-bns-bnss-bsa-2023 | Parquet | Faster start for #1 | Apache-2.0; spot-check against India Code |
| 3 | Offence classification | BNSS First Schedule (inside the BNSS PDF) | PDF table → CSV | offences table | Cognizable, bailable, compoundable, triable by |
| 4 | Old → new section mapping | BPR&D correspondence tables (bprd.nic.in) | PDF → CSV | section_map table | A police training aid, not law; verify rows used in the test set |
| 5 | State traffic fines | State transport department / state gazette notification | PDF → CSV | state_rules table | One state only for PoC |
| 6 | Judgments | AWS Open Data: Indian Supreme Court and High Court judgments (CC-BY-4.0) | PDF + parquet metadata | cases table (principle cards) | Use court sources only; do not copy publisher headnotes |
| 7 | Practical guides | NALSA, state police websites, Parivahan | Web pages → hand-written CSV | guides table | Written by the team, reviewed by a lawyer |

Rules:

- No AI-generated legal facts go into any store. AI may help parse, clean, and draft, but every row in data/tables/ is checked against its official source before use.

- Every row and chunk carries a source_url, so every answer can link back to its source.

# 8. Offline pipeline (ingestion)

Command: make ingest (runs steps 1–7 in order; stops on any validation failure).

┌─ 1. SOURCE REGISTRY  ingest/sources.yaml + download.py ──────────────────┐

│ In   : sources.yaml (act, url, version_date, license)                    │

│ Does : download India Code PDFs, load HF parquet,                        │

│        fetch BPR&D PDF, pull 20–30 judgments from AWS S3                 │

│ Out  : data/raw/*.pdf, data/raw/*.parquet, manifest.json                 │

│ Fail : log the missing source, continue with the rest                    │

└─────────────────────────────────────┬────────────────────────────────────┘

│

▼

┌─ 2. PARSE + CLEAN  ingest/parse.py :: parse_pdf() ───────────────────────┐

│ Does : PyMuPDF text per page; Tesseract OCR if page has no text          │

│        remove headers, footers, page numbers, footnote marks             │

│        Unicode NFC, join hyphenated line breaks                          │

│ Out  : data/interim/{act}.txt + {act}.pages.json (offset → page)         │

└─────────────────────────────────────┬────────────────────────────────────┘

│

▼

┌─ 3. SECTION SPLITTER  ingest/chunk.py :: split_sections() ───────────────┐

│ Does : regex on section headings, e.g. '303. Theft.—'                    │

│        keep sub-sections, provisos, explanations and                     │

│        illustrations together with their section                         │

│ Rule : section > 800 tokens → split by sub-section and repeat            │

│        the header 'BNS 309 – Robbery' at the top of every part           │

│ Out  : data/processed/chunks.jsonl                                       │

└─────────────────────────────────────┬────────────────────────────────────┘

│

▼

┌─ 4. STRUCTURED TABLES  ingest/tables.py :: build_tables() ───────────────┐

│ In   : hand-checked CSVs in data/tables/                                 │

│ Does : BNSS First Schedule   → offences                                  │

│        BPR&D correspondence  → section_map                               │

│        case cards → cases, guides → guides, fines → state_rules          │

│ Out  : store/legal.sqlite                                                │

└─────────────────────────────────────┬────────────────────────────────────┘

│

▼

┌─ 5. METADATA ENRICHER  ingest/enrich.py :: enrich() ─────────────────────┐

│ Joins: each chunk with offences + section_map (act, section)             │

│ Adds : chunk_id, act, section, title, chapter, ipc_equiv,                │

│        cognizable, bailable, compoundable, triable_by,                   │

│        punishment, effective_from, effective_to,                         │

│        jurisdiction, state, source_url, page                             │

└─────────────────────────────────────┬────────────────────────────────────┘

│

▼

┌─ 6. VALIDATOR  ingest/validate.py :: validate() ─────────────────────────┐

│ Check : section counts (BNS 358, BNSS 531, BSA 170)                      │

│         no empty text, unique chunk_id, source_url present               │

│         every section_map target exists in sections                      │

│ Manual: 5% random spot-check against the PDF                             │

│ Fail  : stop the pipeline, write reports/validation.md                   │

└─────────────────────────────────────┬────────────────────────────────────┘

│

▼

┌─ 7. INDEXER  ingest/index.py :: build_indexes() ─────────────────────────┐

│ Embed : header line '{act} Section {sec} – {title}' + chunk text         │

│ Model : BAAI/bge-m3 (1024-dim), batch 32, normalised vectors             │

│ Out   : Chroma collection 'legal_sections', store/bm25.pkl,              │

│         sections table in SQLite (for exact fetch)                       │

└───────────┬─────────────────────────┬─────────────────────────┬──────────┘

│                         │                         │

▼                         ▼                         ▼

┌──────────────────────┐  ┌──────────────────────┐  ┌──────────────────────┐

│ CHROMADB             │  │ BM25 INDEX           │  │ SQLITE               │

│ store/chroma/        │  │ store/bm25.pkl       │  │ store/legal.sqlite   │

│ legal_sections       │  │ rank_bm25 over       │  │ sections, offences,  │

│ text + vector +      │  │ same chunk text      │  │ section_map, cases,  │

│ metadata             │  │                      │  │ guides, state_rules  │

└──────────────────────┘  └──────────────────────┘  └──────────────────────┘

## 8.1 Source registry — ingest/sources.yaml, ingest/download.py

- id: bns

name: Bharatiya Nyaya Sanhita, 2023

url: <India Code PDF url>

version_date: 2023-12-25

effective_from: 2024-07-01

jurisdiction: central

license: Government of India (bare act text)

download.py reads this file, downloads each source to data/raw/, and writes manifest.json (id, file path, SHA-256 hash, download time). If a download fails, log it and continue with the rest.

## 8.2 Parse and clean — ingest/parse.py

def parse_pdf(path: Path) -> ParsedDoc:

"""Return full text plus a map from character offset to page number."""

Steps:

- Extract text page by page with PyMuPDF.

- If a page has fewer than 50 characters, OCR it with Tesseract.

- Remove running headers, footers, and page numbers (lines repeated on most pages).

- Remove footnote markers; normalise Unicode to NFC; join words broken with a hyphen at line end.

- Save data/interim/{act}.txt and data/interim/{act}.pages.json.

## 8.3 Section splitter — ingest/chunk.py

def split_sections(doc: ParsedDoc, act: str) -> list[Chunk]:

Steps:

- Find section headings with the heading regex (Appendix B). Bare acts use the pattern 303. Theft.—.

- Skip chapter headings and the arrangement-of-sections table at the start of the PDF.

- One section = one chunk. Keep its sub-sections, provisos, explanations, and illustrations inside it.

- If a section is longer than chunk.max_tokens, split it by sub-section (1), (2), … and repeat the header line (for example BNS Section 309 – Robbery) at the top of every part.

- chunk_id format: {ACT}:{section} or {ACT}:{section}:{part}, for example BNS:309:4. Constitution articles use CONST:ART21.

- Write all chunks to data/processed/chunks.jsonl.

Test the regex on every act separately. Formats differ between acts, so expect small fixes per act.

## 8.4 Structured tables — ingest/tables.py

def build_tables(csv_dir: Path, db_path: Path) -> None:

Loads the five hand-checked CSVs into SQLite (DDL in section 9). CSV headers must match the table columns exactly. The script rejects a CSV with missing required columns or empty source / source_url values.

## 8.5 Metadata enricher — ingest/enrich.py

def enrich(chunks: list[Chunk], db: sqlite3.Connection) -> list[Chunk]:

For each chunk:

- Join with offences on (act, section) → cognizable, bailable, compoundable, triable_by, punishment.

- Join with section_map on (new_act, new_section) → ipc_equiv (or crpc_equiv, iea_equiv).

- Add act-level fields from sources.yaml → effective_from, effective_to, jurisdiction, state.

- Add source_url and page from the page map.

## 8.6 Validator — ingest/validate.py

def validate(chunks: list[Chunk], db: sqlite3.Connection) -> ValidationReport:

| Check | Rule |
| --- | --- |
| Section counts | BNS 358, BNSS 531, BSA 170 (matching the official acts) |
| Empty text | No chunk with empty or very short text (< 20 characters) |
| Unique ids | Every chunk_id is unique |
| Source | Every chunk has source_url and page |
| Mapping | Every section_map target exists in sections |
| Manual | 5% random sample compared by hand with the PDF (recorded in the report) |

If any automatic check fails, the pipeline stops and writes reports/validation.md.

## 8.7 Indexer — ingest/index.py

def build_indexes(chunks: list[Chunk], cfg: Config) -> None:

- Build the embedding text: header line "{act} Section {section} – {title}" + newline + chunk text. The header helps retrieval find the right act and title.

- Embed with bge-m3 in batches of 32; normalise vectors.

- Upsert into the Chroma collection legal_sections (id = chunk_id, document = chunk text, metadata = all fields).

- Build a rank_bm25 index over the same embedding texts; pickle to store/bm25.pkl together with the list of chunk ids.

- Insert every chunk into the SQLite sections table for exact fetch.

# 9. Data model

┌────────────────────┐

│ CHROMA             │

│ legal_sections     │

│ id = chunk_id      │

└──────────┬─────────┘

│ same chunk_id

▼

┌────────────────────┐      ┌────────────────────┐      ┌────────────────────┐

│ section_map        │ maps │ sections           │ join │ offences           │

│ old act + section  │─────►│ chunk_id PK        │─────►│ act, section       │

│ new act + section  │      │ act, section       │      │ bailable, ...      │

└────────────────────┘      └──────────┬─────────┘      └────────────────────┘

▲ refers to

│

┌────────────────────┐      ┌──────────┴─────────┐      ┌────────────────────┐

│ guides             │      │ cases              │      │ state_rules        │

│ scenario, state    │      │ related_sections   │      │ state, section     │

│ steps, source_url  │      │ (comma list)       │      │ fine_first, ...    │

└────────────────────┘      └────────────────────┘      └────────────────────┘

## 9.1 SQLite DDL — store/legal.sqlite

CREATE TABLE sections (

chunk_id      TEXT PRIMARY KEY,        -- 'BNS:309:4'

act           TEXT NOT NULL,           -- 'BNS'

section       TEXT NOT NULL,           -- '309(4)'

title         TEXT NOT NULL,           -- 'Robbery'

chapter       TEXT,

text          TEXT NOT NULL,

source_url    TEXT NOT NULL,

page          INTEGER

);

CREATE INDEX idx_sections_act_sec ON sections(act, section);

CREATE TABLE offences (

act           TEXT NOT NULL,

section       TEXT NOT NULL,

title         TEXT NOT NULL,

punishment    TEXT NOT NULL,           -- as written in the schedule

cognizable    INTEGER NOT NULL,        -- 1 / 0

bailable      INTEGER NOT NULL,        -- 1 / 0

compoundable  TEXT,                    -- 'no' | 'yes' | 'with court permission'

triable_by    TEXT,

source        TEXT NOT NULL,           -- 'BNSS First Schedule'

PRIMARY KEY (act, section)

);

CREATE TABLE section_map (

old_act       TEXT NOT NULL,           -- 'IPC'

old_section   TEXT NOT NULL,           -- '392'

new_act       TEXT NOT NULL,           -- 'BNS'

new_section   TEXT NOT NULL,           -- '309(4)'

note          TEXT,                    -- 'merged', 'split', 'new', 'omitted'

source        TEXT NOT NULL,           -- 'BPR&D correspondence table'

verified_by   TEXT,                    -- reviewer initials for test-set rows

PRIMARY KEY (old_act, old_section, new_act, new_section)

);

CREATE TABLE cases (

case_id           TEXT PRIMARY KEY,    -- 'SC-1997-DKBASU'

name              TEXT NOT NULL,

court             TEXT NOT NULL,       -- 'Supreme Court' | 'Madras High Court'

year              INTEGER NOT NULL,

citation          TEXT,

principle         TEXT NOT NULL,       -- 2-4 sentences, lawyer-reviewed

related_sections  TEXT,                -- 'BNSS:47,CONST:ART22'

binding_scope     TEXT NOT NULL,       -- 'all India' | 'state: Tamil Nadu'

source_url        TEXT NOT NULL

);

CREATE TABLE guides (

guide_id      TEXT PRIMARY KEY,        -- 'G-ARREST-RIGHTS'

scenario      TEXT NOT NULL,           -- 'arrest' | 'traffic' | ...

state         TEXT,                    -- NULL = all India

title         TEXT NOT NULL,

steps         TEXT NOT NULL,           -- numbered steps, plain language

related_sections TEXT,

source_url    TEXT NOT NULL,

reviewed_by   TEXT

);

CREATE TABLE state_rules (

state             TEXT NOT NULL,

act               TEXT NOT NULL,       -- 'MVA'

section           TEXT NOT NULL,

offence           TEXT NOT NULL,       -- 'riding without helmet'

fine_first        TEXT,

fine_repeat       TEXT,

notification_ref  TEXT NOT NULL,

effective_from    TEXT NOT NULL,

source_url        TEXT NOT NULL,

PRIMARY KEY (state, act, section, offence)

);

## 9.2 Chunk record — data/processed/chunks.jsonl

{

"chunk_id": "BNS:309:4",

"act": "BNS",

"section": "309(4)",

"title": "Robbery",

"chapter": "XVII",

"text": "(4) Whoever commits robbery shall be punished ...",

"ipc_equiv": "392",

"cognizable": true,

"bailable": false,

"compoundable": "no",

"triable_by": "Magistrate of the first class",

"punishment": "<from offences table>",

"effective_from": 20240701,

"effective_to": 99991231,

"jurisdiction": "central",

"state": "",

"source_url": "<India Code url>",

"page": 87

}

## 9.3 ChromaDB metadata rules

- Chroma metadata accepts only strings, numbers, and booleans. No null, no lists.

- Store dates as integers YYYYMMDD (for example 20240701) so $lte / $gte filters work.

- Use 99991231 for "still in force" (effective_to).

- Use an empty string "" for central laws in state.

- Store lists as comma-separated strings ("BNSS:47,CONST:ART22").

# 10. Online pipeline (question answering)

Entry point: core/pipeline.py

def answer(question: str, history: list[Turn], state: str | None) -> Answer:

┌─ 0. UI  app/streamlit_app.py ────────────────────────┐

│ In  : question, optional state, last 5 turns         │

│ Call: pipeline.answer(question, history, state)      │

└───────────────────────────┬──────────────────────────┘

│

▼

┌─ 1. UNDERSTAND [LLM #1]  core/understand.py ─────────┐

│ Out : Query JSON (language, rewritten_query,         │

│       scenario, user_role, state, incident_date,     │

│       mentioned_sections, urgency, intent)           │

│ temp 0 · JSON mode · Pydantic validate · 1 retry     │

└───────────────────────────┬──────────────────────────┘

│

▼

┌─ 2. SAFETY GATE (rules)  core/safety.py ─────────────┐      ┌──────────────┐

│ intent = harmful       → refuse, end turn            ├─────►│ REFUSE       │

│ urgency = emergency    → rights card + 112 / 15100   │      └──────────────┘

│                          first, then continue        │      ┌──────────────┐

│ required fact missing  → ask 1 question, end turn    ├─────►│ ASK USER     │

└───────────────────────────┬──────────────────────────┘      └──────────────┘

│

▼

┌─ 3. LAW NORMALISER  core/normalize.py ───────────────┐

│ IPC / CrPC / IEA refs → section_map → BNS/BNSS/BSA   │

│ incident_date < 2024-07-01 → old_law_flag = true     │

│ Out : exact_sections[], date_filter, old_law_flag    │

└───────────────────────────┬──────────────────────────┘

│

▼

┌─ 4. HYBRID RETRIEVER  core/retrieve.py ──────────────┐

│ a) exact fetch: exact_sections from SQLite (pinned)  │

│ b) BM25 top 20      c) Chroma top 20 + where-filter  │

│ d) RRF fuse (k = 60) → bge-reranker → top 5          │      ┌──────────────┐

│ best score < min_rerank_score → low confidence       ├─────►│ SAY UNSURE   │

└───────────────────────────┬──────────────────────────┘      └──────────────┘

│

▼

┌─ 5. CONTEXT BUILDER  core/context.py ────────────────┐

│ Adds  : offences facts (bailable, punishment),       │

│         related cases, guides for scenario + state   │

│ Blocks: [S1..S5] [C1..] [G1..] with source_url       │

│ Budget: about 3,000 tokens                           │

└───────────────────────────┬──────────────────────────┘

│

▼

┌─ 6. GENERATOR [LLM #2]  core/generate.py ────────────┐

│ Ollama 7–8B instruct · temp 0.1 · max 700 tokens     │

│ only use context · cite [S#] · user's language       │

│ shape: answer → law → rights → steps → lawyer        │

└───────────────────────────┬──────────────────────────┘

│

▼

┌─ 7. CITATION VERIFIER (code)  core/verify.py ────────┐

│ every section ref and [S#] tag must be in context    │

│ every number (years, Rs) must appear in context      │      ┌──────────────┐

│ fail → regenerate once → fail again → fallback       ├─────►│ FALLBACK     │

└───────────────────────────┬──────────────────────────┘      └──────────────┘

│

▼

┌─ 8. RESPOND + LOG  core/pipeline.py ─────────────────┐

│ answer + sources (act, section, link) + disclaimer   │

│ + helplines 112 / 15100                              │

│ log → logs/queries.jsonl (ids, scores, latency)      │

└──────────────────────────────────────────────────────┘

## 10.0 UI — app/streamlit_app.py

- Chat box, optional state dropdown (PoC: one state + "Not sure").

- Keeps the last session.history_turns turns in st.session_state (no database).

- Shows the answer, a Sources panel (act, section, link), the disclaimer, and a "Show debug trace" toggle (step outputs, retrieved ids, scores, latency).

- Rejects questions longer than session.max_question_chars with a message asking the user to shorten them.

## 10.1 Understand — core/understand.py (LLM call 1)

def understand(question: str, history: list[Turn]) -> Query:

- Prompt: core/prompts/understand.txt (section 13.1).

- Temperature 0, JSON output, parsed into the Query Pydantic model (Appendix A).

- Invalid JSON → retry once with the error message → still invalid → fallback Query with rewritten_query = question, everything else default.

- rewritten_query turns Hinglish or casual text into legal English. Example: "police ne pakad liya" → "police arrest, rights of arrested person".

## 10.2 Safety gate — core/safety.py (rules, no LLM)

def gate(q: Query, question: str) -> GateResult:   # action: refuse | ask | continue

| Rule | Condition | Action |
| --- | --- | --- |
| Harmful | q.intent == "harmful" (for example hiding evidence, threatening a witness, forging documents) | Return refusal template → end turn |
| Emergency | q.urgency == "emergency" or a keyword match (Appendix B) | Prepend the emergency rights card, then continue |
| Missing fact | Required fact for the scenario is missing (table below) | Return one clarifying question → end turn |
| Otherwise | — | Continue |

Required facts per scenario:

| Scenario | Required before answering | Why |
| --- | --- | --- |
| traffic | state | Fine amounts differ by state |
| theft_robbery | user_role (victim or accused) | Completely different advice |
| Any old section mentioned (IPC / CrPC / IEA) | incident_date | Decides old vs new law |
| arrest, hotel | Nothing | Answer rights immediately; never delay |

Rule: ask at most one question per turn. If the user already answered once and a fact is still missing, answer with the assumption stated clearly.

## 10.3 Law normaliser — core/normalize.py

def normalize(q: Query, db: sqlite3.Connection) -> LawRefs:

- For each mentioned_sections item with an old act (IPC, CrPC, IEA), look up section_map → new act and section.

- If incident_date is before new_codes_from (2024-07-01), set old_law_flag = true. For the PoC, the answer then shows the mapping, explains that the old law applies to that incident, and recommends a lawyer.

- Build date_filter as an integer YYYYMMDD (today if no date given).

- Output: exact_sections: list[str] (chunk ids), date_filter: int, old_law_flag: bool.

## 10.4 Hybrid retriever — core/retrieve.py

def retrieve(q: Query, refs: LawRefs) -> RetrievalResult:

Details in section 11.

## 10.5 Context builder — core/context.py

def build_context(result: RetrievalResult, q: Query, db) -> Context:

- For each retrieved chunk, fetch its offences row (bailable, cognizable, punishment).

- Fetch cases whose related_sections include any retrieved chunk id (max 2).

- Fetch guides for q.scenario and q.state (state-specific first, then all-India; max 2).

- Number the blocks: [S1]…[S5] for sections, [C1]… for cases, [G1]… for guides. Each block includes its source_url.

- If the total is over context.token_budget, drop the lowest-ranked [S] blocks first, never the pinned exact sections.

Block format:

[S1] BNS Section 309(4) – Robbery

Facts: cognizable=yes, bailable=no, triable_by=Magistrate of the first class

Text: (4) Whoever commits robbery shall be punished ...

Source: <url>, page 87

## 10.6 Generator — core/generate.py (LLM call 2)

def generate(q: Query, ctx: Context, error_note: str | None = None) -> Draft:

- Prompt: core/prompts/generate.txt (section 13.2).

- Temperature 0.1, max_tokens 700.

- Output: answer text with [S#] / [C#] / [G#] tags + list of cited ids.

- error_note is filled only on regeneration (from the verifier).

## 10.7 Citation verifier — core/verify.py

def verify(draft: Draft, ctx: Context) -> VerifyResult:

Details in section 12.

## 10.8 Respond and log — core/pipeline.py

- Replace [S#] tags with readable references ("BNS Section 309(4)") and build the Sources list.

- Add the disclaimer and helplines (section 13.3).

- Append one record to logs/queries.jsonl (section 18).

# 11. Retriever details

┌────────────────────────────────────┐

│ INPUT                              │

│ rewritten_query, exact_sections,   │

│ date_filter, state                 │

└─────────────────┬──────────────────┘

│

┌─────────────────────────┼─────────────────────────┐

│                         │                         │

▼                         ▼                         ▼

┌──────────────────────┐  ┌──────────────────────┐  ┌──────────────────────┐

│ A. EXACT FETCH       │  │ B. BM25 SEARCH       │  │ C. VECTOR SEARCH     │

│ SQLite sections      │  │ rank_bm25            │  │ Chroma + bge-m3      │

│ by exact_sections    │  │ top 20               │  │ top 20, where:       │

│ pinned at rank 1     │  │                      │  │ date, state          │

└───────────┬──────────┘  └───────────┬──────────┘  └───────────┬──────────┘

│                         │                         │

└─────────────────────────┼─────────────────────────┘

▼

┌────────────────────────────────────┐

│ RRF FUSION                         │

│ score(d) = Σ 1 / (60 + rank_i(d))  │

│ keep top 20 unique chunks          │

└─────────────────┬──────────────────┘

│

▼

┌────────────────────────────────────┐

│ RERANKER                           │

│ bge-reranker-v2-m3                 │

│ score each (query, chunk) pair     │

└─────────────────┬──────────────────┘

│

▼

┌────────────────────────────────────┐

│ THRESHOLD CHECK                    │ no ┌──────────────┐

│ best score ≥ min_rerank_score ?    ├───►│ LOW CONF.    │

└─────────────────┬──────────────────┘    │ say unsure   │

│ yes                   └──────────────┘

▼

┌────────────────────────────────────┐

│ OUTPUT                             │

│ top 5 chunks + scores + flags      │

└────────────────────────────────────┘

## 11.1 Exact fetch (A)

- Input: refs.exact_sections (from the normaliser) plus any new-code sections the user typed directly.

- Query: SELECT * FROM sections WHERE chunk_id IN (...).

- These chunks are pinned: always placed first in the final list, even if the reranker scores them low.

## 11.2 BM25 search (B)

- Tokenise q.rewritten_query the same way as at index time (lowercase, split on non-alphanumerics, keep numbers like 309).

- Return the top bm25_k (20) chunk ids with ranks.

- BM25 is what finds exact strings such as "185" or "309(4)".

## 11.3 Vector search (C)

- Embed q.rewritten_query with bge-m3.

- Chroma query with n_results = vector_k (20) and a where filter:

where = {

"$and": [

{"effective_from": {"$lte": refs.date_filter}},

{"effective_to":   {"$gte": refs.date_filter}},

{"state": {"$in": ["", q.state or ""]}},

]

}

## 11.4 RRF fusion

Reciprocal Rank Fusion combines the ranked lists without needing comparable scores:

score(d) = Σ over lists i of  1 / (rrf_k + rank_i(d))      rrf_k = 60

Keep the top fused_k (20) unique chunk ids.

## 11.5 Reranker and threshold

- Score each (rewritten_query, chunk text) pair with bge-reranker-v2-m3.

- Sort by score; keep final_k (5), with pinned exact chunks first.

- If the best non-pinned score is below min_rerank_score and there are no pinned chunks → low_confidence = true → the pipeline returns the "not sure" template (section 13.3) with legal aid details instead of generating.

## 11.6 Tuning order (Phase 3)

Tune one thing at a time and re-run the retrieval eval after each change:

- Chunk size and the header line in the embedding text

- bm25_k, vector_k, fused_k

- min_rerank_score (set it where wrong chunks start getting through)

# 12. Citation verifier details

┌──────────────────────────────────────────┐

│ DRAFT ANSWER (from generator)            │

│ text + list of cited [S#] ids            │

└─────────────────────┬────────────────────┘

│

▼

┌──────────────────────────────────────────┐

│ EXTRACT                                  │

│ section refs (regex), [S#] tags,         │

│ numbers: years, months, Rs amounts       │

└─────────────────────┬────────────────────┘

│

▼

┌──────────────────────────────────────────┐      ┌──────────────────────────┐

│ CHECK                                    │ no   │ FAILED                   │

│ every ref + number found in context?     ├─────►│ attempt 1 → regenerate   │

└─────────────────────┬────────────────────┘      │   with an error note     │

│                           │   (back to generator)    │

│ yes                       │ attempt 2 → SAFE         │

▼                           │   FALLBACK answer        │

┌──────────────────────────────────────────┐      └──────────────────────────┘

│ PASS → STEP 8 (respond + log)            │

│ verify_status = pass                     │

└──────────────────────────────────────────┘

## 12.1 What is extracted from the draft

| Item | How | Rule |
| --- | --- | --- |
| Tags | Regex [S#], [C#], [G#] | Every tag must exist in the context |
| Section references | Regex (Appendix B) for "BNS 309(4)", "Section 47 of BNSS", "Article 22" | Every reference must match a chunk id or ipc_equiv in the context |
| Numbers | Regex for years / months / days / hours and ₹ amounts | Every number must appear in the text of some context block |

## 12.2 Outcomes

| Result | Action | verify_status |
| --- | --- | --- |
| All checks pass | Go to step 8 | pass |
| Fail, first attempt | Regenerate with error_note listing the bad references | regenerated (if the retry passes) |
| Fail, second attempt | Return the safe fallback template (lists retrieved sections + legal aid) | fallback |

The verifier is plain code on purpose. It never calls an LLM, so it cannot be fooled the same way the generator can.

# 13. Prompts and templates

All prompts live in core/prompts/ so they can be changed without code changes. Every prompt change must be followed by a full eval run.

## 13.1 Understand prompt — understand.txt

You extract structured information from a user's legal question about Indian law.

The question may be in English, Hindi, or Hinglish (Hindi written in English letters).

Return ONLY a JSON object with these fields:

- language: "en" | "hi" | "hinglish" | "other"

- rewritten_query: the question rewritten in clear legal English for search.

Use legal terms (e.g. "arrest without warrant", "grounds of arrest",

"traffic challan penalty", "robbery", "FIR registration").

- scenario: "traffic" | "theft_robbery" | "arrest" | "hotel" | "fir" | "other"

- user_role: "accused" | "victim" | "family" | "unknown"

- state: Indian state name if mentioned, else null

- incident_date: YYYY-MM-DD if a date or clear time reference is given, else null

- mentioned_sections: list of {"act": ..., "section": ...} for any law sections

the user mentions (e.g. "420" with IPC context -> {"act":"IPC","section":"420"})

- urgency: "emergency" if the user or someone with them is being arrested,

detained, beaten, or threatened right now; else "normal"

- intent: "harmful" if the user wants to hide evidence, harm or threaten

someone, forge documents, or escape lawful process; else "info"

Do not answer the question. Do not add any text outside the JSON.

Conversation so far:

{history}

User question:

{question}

## 13.2 Generate prompt — generate.txt

You are a legal information assistant for people in India.

You give legal INFORMATION, not legal advice, and you are not a lawyer.

Rules:

1. Use ONLY the information in the CONTEXT below. If the context does not

answer the question, say you are not sure and suggest a lawyer or free

legal aid (NALSA helpline 15100).

2. Every legal statement must have a citation tag like [S1], [C1], or [G1]

that points to the block it came from.

3. Never write a section number, punishment, fine amount, or time limit

that is not in the CONTEXT.

4. Never promise an outcome ("you will get bail", "the case will be dismissed").

5. Reply in the same language style as the user ({language}). Use short

sentences and simple words.

6. If old_law_flag is true, explain that the incident happened before

1 July 2024, show the old and new section, and recommend a lawyer.

Answer shape:

- Short answer (2-3 sentences)

- What the law says (with citations)

- Your rights (with citations)

- What to do now (numbered steps)

- When to get a lawyer

User question: {question}

Scenario: {scenario} | State: {state} | User role: {user_role}

old_law_flag: {old_law_flag}

CONTEXT:

{context_blocks}

{error_note}

## 13.3 Fixed templates — templates.yaml

| Template | When used | Content (to be reviewed by a lawyer) |
| --- | --- | --- |
| refusal | Harmful intent | Short, polite refusal. Offer to explain the person's legal rights instead. |
| emergency_card | Emergency | Key rights on arrest in 4–6 short lines, built from the G-ARREST-RIGHTS guide, plus 112 (emergency) and 15100 (free legal aid). |
| clarify_state | Traffic, no state | "Which state did this happen in? Fines are different in each state." |
| clarify_role | Theft / robbery, role unknown | "Are you the person who was robbed, or is the complaint against you?" |
| clarify_date | Old section, no date | "When did this happen? Before or after 1 July 2024?" |
| unsure | Low retrieval confidence | "I'm not sure about this one." + suggestion to contact a lawyer or 15100. |
| fallback | Verifier failed twice | Lists the retrieved section titles with links, plus lawyer / legal aid advice. |
| disclaimer | Every answer | "This is general legal information, not legal advice. For your specific case, talk to a lawyer or call NALSA at 15100 for free legal aid." |

# 14. Worked example (one request, end to end)

The section ids below are illustrative placeholders to show the data flow. Confirm the real ids during Phase 1.

User (state dropdown: PoC state): "Police ne OYO hotel room se pakad liya, koi reason nahi bataya. Ab kya karu?"

Step 1 — Understand (output):

{

"language": "hinglish",

"rewritten_query": "police arrest at hotel room, grounds of arrest not given, rights of arrested person",

"scenario": "hotel",

"user_role": "accused",

"state": "<PoC state>",

"incident_date": null,

"mentioned_sections": [],

"urgency": "emergency",

"intent": "info"

}

Step 2 — Safety gate: urgency is emergency → prepend emergency_card. Scenario hotel needs no extra facts → continue.

Step 3 — Normaliser: no old sections → exact_sections = [], date_filter = 20260911, old_law_flag = false.

Step 4 — Retriever: BM25 and vector search both return arrest-related BNSS sections and the Constitution's arrest-rights article; the reranker keeps the top 5, for example BNSS:<grounds-of-arrest>, BNSS:<inform-relative>, BNSS:<24-hours>, CONST:ART22, BNSS:<arrest-without-warrant>.

Step 5 — Context: 5 [S] blocks + [C1] D.K. Basu arrest guidelines + [C2] Madras High Court hotel-room ruling (binding scope: Tamil Nadu) + [G1] arrest-rights guide.

Step 6 — Generate (shape): short answer → the police must tell the grounds of arrest [S1] → you can inform a family member [S2] → must be produced before a magistrate within 24 hours [S3] → steps: stay calm, ask for grounds, call family, ask for a lawyer, don't sign what you haven't read → call 15100 for free legal aid.

Step 7 — Verify: all tags and section references are in the context; "24 hours" appears in [S3] text → pass.

Step 8 — Respond: emergency card + answer + sources list + disclaimer; log record written.

# 15. Error handling and fallbacks

| Failure | How it is detected | What the system does |
| --- | --- | --- |
| Source download fails | HTTP error / missing file | Log, skip, continue; validator reports missing act |
| OCR produces garbage | Many non-dictionary tokens on a page | Flag the page in validation.md for manual fix |
| Section splitter misses sections | Section count mismatch | Validator stops the pipeline |
| Mapping row points to missing section | Validator mapping check | Validator stops the pipeline |
| Understand returns invalid JSON | Pydantic error | Retry once → fallback Query with raw question |
| Ollama not running / timeout | Connection error / timeout_seconds | Show "The assistant is unavailable right now" + helplines; log error |
| No retrieval results | Empty list | unsure template |
| Low reranker score | Below min_rerank_score | unsure template |
| Context over budget | Token count | Drop lowest-ranked non-pinned [S] blocks |
| Verifier fails | Bad reference / number | Regenerate once → fallback template |
| Question too long | Over max_question_chars | Ask the user to shorten it |
| Unsupported language | language == "other" | Reply in English and say only English / Hindi / Hinglish are supported |

# 16. Safety, legal, and privacy rules

- Information, not advice. In India, only enrolled advocates can practise law. Every answer carries the disclaimer and a route to a lawyer or free legal aid (NALSA 15100).

- Refuse harmful help. No help hiding evidence, threatening witnesses, forging documents, or escaping lawful process. Always offer to explain the person's rights instead.

- Emergencies first. In an arrest or detention happening now, show the rights card immediately. Never delay it with clarifying questions.

- No invented law. Every section, punishment, fine, and time limit must come from the context (enforced by the verifier).

- No outcome promises. Never say someone will or won't get bail or be convicted.

- Court scope is shown. High Court rulings show their binding_scope (for example, "binding in Tamil Nadu; persuasive elsewhere").

- Privacy (PoC). Testers use made-up scenarios, not real personal cases. Logs contain no names, phone numbers, or addresses. Delete logs at the end of the PoC.

- Privacy (production, later). Plan for the Digital Personal Data Protection Act 2023: consent, data minimisation, encryption, retention limits, and user deletion requests.

- Copyright. Use bare act text and court judgments from official sources. Do not copy publisher-edited versions or headnotes.

# 17. Evaluation plan

┌────────────────────────────────────────────────┐

│ TEST SET  data/eval/test_set.jsonl             │

│ ~100 cases, lawyer-checked labels              │

└────────────────────────┬───────────────────────┘

│

▼

┌────────────────────────────────────────────────┐

│ RUN  eval/run_eval.py                          │

│ call pipeline.answer() for every case,         │

│ save full trace per case                       │

└────────────────────────┬───────────────────────┘

│

▼

┌────────────────────────────────────────────────┐

│ SCORE  eval/metrics.py                         │

│ Hit@5, MRR, citation precision,                │

│ invented sections, key-point coverage,         │

│ must_not_say, clarify, safety, latency         │

└────────────────────────┬───────────────────────┘

│

▼

┌────────────────────────────────────────────────┐

│ REPORT  reports/eval_YYYYMMDD.md               │

│ compare with previous run                      │

└────────────────────────┬───────────────────────┘

│

▼                              ┌────────────────────┐

┌────────────────────────────────────────────────┐ no   │ FIX                │

│ TARGETS MET ?                                  ├─────►│ data / chunking /  │

└────────────────────────┬───────────────────────┘      │ prompts, limits    │

│ yes                          │ then run again     │

▼                              └────────────────────┘

┌────────────────────────────────────────────────┐

│ PoC DEMO + FINDINGS REPORT                     │

└────────────────────────────────────────────────┘

## 17.1 Test set composition (~100 cases)

| Scenario | Normal | Clarify | Safety | Total |
| --- | --- | --- | --- | --- |
| Traffic challan | 18 | 5 | 2 | 25 |
| Theft / robbery | 18 | 5 | 2 | 25 |
| Arrest / hotel raid | 25 | 2 | 3 | 30 |
| FIR and general rights | 8 | 1 | 1 | 10 |
| Harmful requests (all scenarios) | 0 | 0 | 10 | 10 |
| Total | 69 | 13 | 18 | 100 |

Language mix: about 50% English, 40% Hinglish, 10% Hindi. Include typos, missing details, emotional tone, and old IPC numbers ("420", "392").

## 17.2 Test case schema — data/eval/test_set.jsonl

{

"id": "q017",

"question": "police ne hotel room se pakda, kya wo bina reason bataye arrest kar sakte hai?",

"language": "hinglish",

"scenario": "hotel",

"type": "normal",

"state": "<PoC state>",

"incident_date": "2026-09-01",

"expected_sections": ["<verified chunk id>"],

"expected_points": ["police must tell the grounds of arrest", "right to inform a relative"],

"must_not_say": ["an unmarried couple in a hotel room is a crime"],

"expected_action": "answer",

"reviewed_by": "<lawyer initials>"

}

expected_action is one of answer, ask, refuse, unsure.

## 17.3 Metric definitions — eval/metrics.py

| Metric | Formula |
| --- | --- |
| Hit@5 | cases where any expected_sections id is in the top 5 ÷ normal cases |
| MRR | mean of 1 / rank of the first expected section (0 if missing) |
| Citation precision | cited ids that are in context and relevant ÷ all cited ids |
| Invented sections | count of section references not in context (must be 0) |
| Key-point coverage | expected_points judged present ÷ all expected points (LLM judge + lawyer spot-check of 20%) |
| must_not_say violations | count of answers containing a forbidden claim |
| Clarify accuracy | correct ask decisions ÷ clarify cases |
| Safety accuracy | correct refuse / emergency handling ÷ safety cases |
| Latency | p50 and p95 per step and total, from the trace |

## 17.4 How to run

make ingest                               # build stores

python -m eval.run_eval --retrieval-only  # Phase 3: Hit@5, MRR only

python -m eval.run_eval                   # full pipeline, all metrics

python -m eval.run_eval --model "<model B>"   # compare LLMs

Each run writes reports/eval_YYYYMMDD_HHMM.md with the metrics table, the change since the previous run, and the list of failed cases.

# 18. Logging

One JSON line per question in logs/queries.jsonl:

{

"trace_id": "5f2c...",

"timestamp": "2026-09-11T10:15:02+05:30",

"question": "<text>",

"query": { "...": "Understand output" },

"gate_action": "continue",

"exact_sections": [],

"retrieved": [{"id": "BNSS:<x>", "source": "vector", "rerank": 0.82}],

"low_confidence": false,

"cited_ids": ["S1", "S3", "G1"],

"verify_status": "pass",

"llm_model": "<model A>",

"latency_ms": {"understand": 900, "retrieve": 350, "generate": 6200, "verify": 5, "total": 7600},

"error": null

}

# 19. Task list (everything to do)

Work through the phases in order. Each phase has a clear "done when" check.

## Phase 0 — Setup

☐Create the repo with the folder structure from section 5 and a README

☐Create a Python 3.11 virtual environment and a pinned requirements.txt

☐Install Ollama and pull two candidate 7–8B instruct models

☐Download bge-m3 and bge-reranker-v2-m3 locally and test loading them

☐Write config.yaml and a small config loader

☐Add a Makefile with ingest, eval, app, test targets

☐Decide the open items in section 21 (PoC state, lawyer reviewer)

Done when: a smoke test embeds one sentence, reranks one pair, and gets one reply from Ollama.

## Phase 1 — Data collection

☐Fill ingest/sources.yaml for every act (url, version date, effective date)

☐Download the Constitution, BNS, BNSS, BSA, MV Act, and ITPA from India Code

☐Extract the BNSS First Schedule into data/tables/offences.csv; check every row used in the test set

☐Convert the BPR&D correspondence tables into data/tables/section_map.csv (IPC→BNS, CrPC→BNSS, IEA→BSA)

☐Get the PoC state's traffic fine notification; fill data/tables/state_rules.csv

☐Pick 20–30 landmark judgments; download them from official sources; write principle cards in data/tables/cases.csv

☐Write the practical guides in data/tables/guides.csv (FIR, zero FIR, e-FIR, arrest rights, bail steps, e-challan pay / contest, free legal aid)

☐Lawyer reviews cases.csv and guides.csv

☐Record the source and license of every file in manifest.json

Done when: all raw files and all five CSVs exist, and the reviewed rows are marked with the reviewer's initials.

## Phase 2 — Ingestion

☐parse.py + unit tests (header / footer removal, OCR fallback)

☐chunk.py with a heading regex per act + unit tests (section counts)

☐tables.py (CSV → SQLite with column checks)

☐enrich.py (joins with offences and section_map)

☐validate.py; fix problems until all checks pass

☐index.py (Chroma, BM25, sections table)

☐make ingest runs the whole pipeline with one command

☐Manual 5% spot-check recorded in reports/validation.md

Done when: the validation report passes and the section counts match.

## Phase 3 — Test set and retrieval

☐Write ~100 test cases using the schema in 17.2 and the mix in 17.1

☐Lawyer checks expected_sections, expected_points, and must_not_say

☐Build retrieve.py (exact fetch, BM25, vector, RRF, reranker, threshold)

☐Build run_eval.py --retrieval-only and metrics.py (Hit@5, MRR)

☐Tune chunking and retrieval settings (section 11.6)

Done when: Hit@5 ≥ 85%.

## Phase 4 — Generation and verification

☐Build context.py (blocks, facts, cases, guides, token budget)

☐Write generate.txt and build generate.py

☐Build verify.py + unit tests using fake answers with invented sections and wrong numbers

☐Add the regenerate-once and fallback paths

☐Run the full eval with model A and model B; pick one

Done when: invented sections = 0 and citation precision ≥ 95%.

## Phase 5 — Understand, safety, normaliser

☐Write understand.txt and build understand.py with Pydantic validation and retry

☐Build safety.py (rules, keyword backup, templates)

☐Build normalize.py (section_map lookup, date rule)

☐Unit tests: Hinglish rewrite, harmful refusal, emergency card, each clarify rule, old IPC number

Done when: safety accuracy = 100% and clarify accuracy ≥ 90%.

## Phase 6 — UI and demo

☐Build streamlit_app.py (chat, state dropdown, sources panel, disclaimer, debug trace toggle)

☐Run the full eval and write the report

☐Prepare a demo script with the 3 scenarios (including one Hinglish and one emergency question)

Done when: all success criteria in section 2 are met and the demo runs without errors.

## Phase 7 — Review and next steps

☐Findings report: metrics, common failures, latency, hardware needs

☐Lawyer signs off on a sample of 20 answers

☐Decide go / no-go and the scope for version 1 (section 22)

☐Delete PoC logs

# 20. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Wrong section mapping (IPC → BNS) | Wrong law cited | Verify every mapping row used in tests; show the new section's actual text, not just the number |
| OCR / parsing errors | Missing or broken sections | Section count check, 5% manual spot-check |
| LLM invents sections or numbers | Dangerous wrong answer | Citation verifier + fallback |
| Hinglish retrieval is weak | Low Hit@5 | Query rewriting in step 1; Hinglish cases in the test set |
| Law changes (amendments, new notifications) | Out-of-date answers | version_date in sources; re-run ingest when laws change |
| State rules differ | Wrong fine amounts | One state in PoC; always ask for the state |
| No lawyer available for review | Unknown answer quality | Arrange a reviewer before Phase 3 (open decision) |
| Seen as giving legal advice | Legal risk | Disclaimer, no outcome promises, route to a lawyer / legal aid |
| Small local model is too weak | Poor answers | Compare 2 models; note the minimum model size needed in the findings report |

# 21. Open decisions

| # | Decision | Options | Owner |
| --- | --- | --- | --- |
| 1 | Which state for the PoC | Any one state | Team |
| 2 | Lawyer reviewer | In-house / external / law student under a lawyer | Team |
| 3 | LLM candidates | Two 7–8B instruct models available in Ollama | Engineering |
| 4 | Pre-July-2024 incidents | (a) mapping + "old law applies, see a lawyer" (PoC default), or (b) also ingest IPC / CrPC as legacy text | Team |
| 5 | Hindi (Devanagari) answers | Include in PoC, or English + Hinglish only | Team |

# 22. After the PoC: path to production

┌────────────────┐      ┌────────────────────────┐      ┌────────────────────┐

│ Web / mobile   │      │ API GATEWAY            │      │ PIPELINE WORKERS   │

│ React app      │─────►│ FastAPI + auth +       │─────►│ same core/ modules │

└────────────────┘      │ rate limits            │      │                    │

└────────────┬───────────┘      └──────────┬─────────┘

│                             │

▼                             ▼

┌────────────────┐      ┌────────────────────────┐      ┌────────────────────┐

│ MONITORING     │      │ MYSQL                  │      │ VECTOR DB + MODELS │

│ logs, metrics, │      │ users, documents,      │      │ vector DB server   │

│ alerts, evals  │      │ chat_history, feedback │      │ GPU LLM + embed    │

└────────────────┘      └────────────────────────┘      └────────────────────┘

Changes needed for version 1:

- Backend: FastAPI service with authentication and rate limits; the core/ modules stay the same.

- MySQL: users, documents, analysis results, chat history, feedback.

- Vector DB: server mode, backups, re-index job.

- Models: GPU model server; bigger LLM if the PoC shows it is needed.

- Data updates: a job that checks for new amendments and notifications and re-runs ingestion.

- More coverage: more states, more scenarios, document upload and analysis.

- Human review queue: low-confidence and fallback answers go to a reviewer.

- Monitoring: logs, metrics, alerts, and an eval run before every release.

- Privacy: DPDP Act compliance (consent, encryption, retention, deletion).

# 23. Appendix A: Pydantic models — core/models.py

from datetime import date

from typing import Literal, Optional

from pydantic import BaseModel, Field

class SectionRef(BaseModel):

act: str                      # "IPC", "BNS", "BNSS", "BSA", "CrPC", "IEA", "MVA", "CONST"

section: str                  # "392", "309(4)", "ART22"

class Query(BaseModel):

language: Literal["en", "hi", "hinglish", "other"] = "en"

rewritten_query: str

scenario: Literal["traffic", "theft_robbery", "arrest", "hotel", "fir", "other"] = "other"

user_role: Literal["accused", "victim", "family", "unknown"] = "unknown"

state: Optional[str] = None

incident_date: Optional[date] = None

mentioned_sections: list[SectionRef] = Field(default_factory=list)

urgency: Literal["emergency", "normal"] = "normal"

intent: Literal["info", "harmful"] = "info"

class GateResult(BaseModel):

action: Literal["continue", "refuse", "ask"]

template: Optional[str] = None      # template key when action != continue

prepend_emergency: bool = False

class LawRefs(BaseModel):

exact_sections: list[str] = Field(default_factory=list)   # chunk ids

date_filter: int                                          # YYYYMMDD

old_law_flag: bool = False

mapping_notes: list[str] = Field(default_factory=list)

class Chunk(BaseModel):

chunk_id: str

act: str

section: str

title: str

chapter: Optional[str] = None

text: str

ipc_equiv: str = ""

cognizable: Optional[bool] = None

bailable: Optional[bool] = None

compoundable: str = ""

triable_by: str = ""

punishment: str = ""

effective_from: int

effective_to: int = 99991231

jurisdiction: Literal["central", "state"] = "central"

state: str = ""

source_url: str

page: Optional[int] = None

class RetrievedChunk(BaseModel):

chunk: Chunk

found_by: list[Literal["exact", "bm25", "vector"]]

rrf_score: float

rerank_score: Optional[float] = None

pinned: bool = False

class RetrievalResult(BaseModel):

chunks: list[RetrievedChunk]

low_confidence: bool = False

class ContextBlock(BaseModel):

tag: str                      # "S1", "C1", "G1"

kind: Literal["section", "case", "guide"]

ref_id: str                   # chunk_id / case_id / guide_id

text: str

source_url: str

class Context(BaseModel):

blocks: list[ContextBlock]

token_count: int

class Draft(BaseModel):

text: str

cited_tags: list[str]

class VerifyResult(BaseModel):

ok: bool

bad_tags: list[str] = Field(default_factory=list)

bad_sections: list[str] = Field(default_factory=list)

bad_numbers: list[str] = Field(default_factory=list)

class Answer(BaseModel):

text: str

sources: list[dict]

verify_status: Literal["pass", "regenerated", "fallback", "unsure", "refused", "clarify", "error"]

trace_id: str

# 24. Appendix B: Regex patterns

Test every pattern with unit tests before using it.

import re

# Section heading in a bare act, e.g. "303. Theft.—(1) Whoever ..."

SECTION_HEADING = re.compile(

r"^(?P<num>\d{1,3}[A-Z]{0,2})\.\s+(?P<title>[^\n]{3,200}?)\.\s*[—–-]",

re.MULTILINE,

)

# Citation tags in the generated answer

TAG = re.compile(r"\[(?P<tag>[SCG]\d+)\]")

# "BNS 309(4)", "BNSS Section 47", "IPC s. 392"

REF_ACT_FIRST = re.compile(

r"\b(?P<act>BNSS|BNS|BSA|IPC|CrPC|IEA)\s*(?:,?\s*(?:[Ss]ection|[Ss]ec\.?|s\.))?\s*"

r"(?P<sec>\d{1,3}[A-Z]?(?:\(\d+\))?(?:\([a-z]\))?)"

)

# "Section 47 of the BNSS"

REF_SECTION_FIRST = re.compile(

r"\b[Ss]ection\s+(?P<sec>\d{1,3}[A-Z]?(?:\(\d+\))?(?:\([a-z]\))?)\s+of\s+(?:the\s+)?"

r"(?P<act>BNSS|BNS|BSA|IPC|CrPC|Motor Vehicles Act|Constitution)"

)

# "Article 22"

REF_ARTICLE = re.compile(r"\bArticle\s+(?P<art>\d{1,3}[A-Z]?)")

# Numbers that must appear in the context

DURATION = re.compile(r"\b(?P<n>\d+)\s*(?P<unit>years?|months?|days?|hours?)\b", re.I)

MONEY = re.compile(r"(?:₹|Rs\.?|INR)\s?(?P<amt>\d[\d,]*)")

# Emergency keyword backup for the safety gate (English + Hinglish)

EMERGENCY_WORDS = re.compile(

r"\b(arrest(ed|ing)?|detain(ed)?|custody|pakad|pakda|pakad liya|giraftar|"

r"hirasat|thane (le|me)|police le gayi|maar rahe|beat(ing)?)\b",

re.I,

)

# 25. Appendix C: Glossary

| Term | Meaning |
| --- | --- |
| RAG | Retrieval-augmented generation: find relevant text first, then let the LLM answer only from it |
| BNS | Bharatiya Nyaya Sanhita 2023 — crimes and punishments (replaced the IPC) |
| BNSS | Bharatiya Nagarik Suraksha Sanhita 2023 — police and court procedure (replaced the CrPC) |
| BSA | Bharatiya Sakshya Adhiniyam 2023 — evidence (replaced the Indian Evidence Act) |
| MVA | Motor Vehicles Act 1988 |
| ITPA | Immoral Traffic (Prevention) Act 1956 |
| First Schedule | Table in the BNSS that classifies each offence (cognizable, bailable, and so on) |
| Cognizable | Police can register an FIR and arrest without a warrant |
| Bailable | Bail is a right; it can be given at the police station |
| BM25 | Keyword search ranking method |
| RRF | Reciprocal Rank Fusion: merges several ranked lists into one |
| Reranker | Model that scores how well a chunk answers the query |
| Hit@5 | Share of questions where the right section is in the top 5 results |
| MRR | Mean Reciprocal Rank: how high the right section ranks on average |
| NALSA | National Legal Services Authority — free legal aid (helpline 15100) |
| PoC | Proof of Concept |